SCOPE OF WORK

SOW NO: 11 EFFECTIVE DATE: 8/23/21

1. **Detailed description of project to be accomplished by Cloud Operations Engineer: Cloud Operations will provide for this SOW in support of RIC’s Tech Modernization project**

RIC is looking for staff augmentation assistance with their migration to AWS. RIC has defined some specific User Stories for the Cloud Consulting team to work on.

1. **Deliverables to be produced by Cloud Operations Engineer**

US783934: Separate Build and Deployment of API

Move ric-api code to its own repo  
Create Jenkins file to build and deploy lambda to artifactory using maven  
Update terraform to pull from artifactory

US805164: Discovery: Scala Engine requires access from BDP to our RDS

Discovery: Scala Engine requires access from BDP to our RDS

Create a solution to connect outbound from BDP to rules engine on RDS

US806322: Create Versions for artifacts that are stored and retrieved from Parameter Store

US783936: Separate Build and Deployment of Support Forms in Optum Jenkins (Migration)

Jenkinsfile to deploy lambda to artifactory

Update terraform to pull from artifactory

Update to call terraform module from ric-eac

Move terraform module to ric-eac? It has some general/shared elements

Clean up resources from old ric-supportforms deployment

US783936: Separate Build and Deployment of Support Forms in Optum Jenkins (Migration)

Jenkinsfile to deploy lambda to artifactory

Update terraform to pull from artifactory

Update to call terraform module from ric-eac

Move terraform module to ric-eac? It has some general/shared elements

Clean up resources from old ric-supportforms deployment

1. **Estimated date of completion for each deliverable**

9/30/21

1. **SOW validity**

All deliverables accepted per RIC Features/Stories on Rally or the estimated date of completion per #3

1. **Time spent on meetings**

Status/Planning Meetings, 2 hours a week

SOW Created By: Kushal Naidu

SOW Created Date: 8/19/21

SOW Accepted By:

SOW Accepted Date: